Guía2. Desarrollo Proyecto APT

Asignatura Capstone

1. Resumen avance Proyecto APT

A continuación, encontrarás distintos campos que deberás completar con la información solicitada.

| Resumen de avance proyecto APT | During this second phase, we made significant progress in developing the project “Design and Implementation of a Web Page to Manage Staff Performance in the Logistics Area.” We completed the employee registration and task assignment features, database design, and the connection between the backend and frontend. We also began implementing dashboards with productivity indicators and the automatic reporting module. The work has remained within the planned timeline and reflects steady progress. |
| --- | --- |
| Objetivos | The objectives defined in Phase 1 remain valid, as they continue to align with the project’s goals. The overall purpose is still to design and implement a web application that allows the management and evaluation of staff performance in the logistics area. The specific objectives, focused on registering employees, measuring productivity, generating reports, and evaluating efficiency, remain relevant and achievable. |
| Metodología | We continue to apply the agile Kanban methodology, which has allowed us to distribute tasks and monitor progress flexibly. We added weekly meetings to coordinate progress, review pending tasks, and resolve issues in a timely manner. This dynamic has strengthened team communication and supported the project’s continuity. |
| Evidencias de avance | The evidence includes screenshots of the functional system, updated source code, the data model, and the results of initial tests. These elements demonstrate the achievement of objectives and the correct use of tools such as Django, React, and PostgreSQL, along with good web development and version control practices. |

2. Monitoreo del Plan de Trabajo

Examina cuidadosamente tu plan de trabajo, enfocándote especialmente en la columna de estado de avance y ajustes.

| Plan de Trabajo |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competencia o unidades de competencias | Actividades | Recursos | Duración de la actividad | Responsable | Observaciones | Estado de avance | Ajustes |
| Analyze information systems requirements | User stories | Google Docs, PC, Internet | 2 weeks | Jaime y Jazmín | Completed without issues; requirements documented clearly | Completed |  |
| Design data structures and system architecture | UML diagrams qnd data model | Draw.io, Lucidchart, PostgreSQL | 2 weeks | Both | The data model was updated to reflect new metrics | Completed | Minor adjustments in table relationships |
| Develop software solutions applying good practices | Bussines logic and database connection | Django, PostgreSQL | 2 weeks | Jaime | Successfully integrated with frontend; role validation added | Completed | Adjustments to authentication and endpoints |
| Develop functional and user-friendly web interfaces | Inteface design and visual integration | React | 2 weeks | Jazmín | Adjustments due to library compatibility | In progress | Visual and component optimization |
| Apply software quality assurance techniques | Functional tests (log) | Selenium, test datasets | 1 week | Both | Ongoing; initial results are positive | In progress | Expanded test coverage |
| Implement business intelligence tools | Dashboards y reportes exportables | Chart.js, PostgreSQL, React | 1 week | Both | In integration; requires performance optimization | In progress | Adjustments to performance and visual design |
| Manage IT projects using agile methodologies | System integration and final presentation | PowerPoint, Gamma.app, PC | 1 week | Both | Planned for next phase | Not startted |  |

3. Ajustes a partir del monitoreo

Profundiza en las observaciones de tu plan de trabajo. Analiza las actividades planificadas y señala qué aspectos facilitaron u obstaculizaron la ejecución del plan. Plantea cómo abordaste y/o abordarás los obstáculos. Por último, señala los ajustes que realizaste al plan de trabajo a partir de este análisis.

Factors that facilitated or hindered progress Overall, project development has been positive and consistent. The main facilitating factors were effective communication between team members, the organization achieved through the Kanban methodology, and our previous experience in web development. These elements allowed us to distribute the workload evenly and maintain a clear view of ongoing tasks. The main challenges were time constraints caused by our professional internships and academic workload, as well as some technical adjustments related to frontend and backend compatibility. To address them, we scheduled weekend work sessions, held short follow-up meetings, and prioritized the most critical tasks, which allowed us to stay on schedule without compromising quality.

Adjusted or removed activities: No activities were removed from the original plan. However, we made small adjustments in the execution order. We decided to integrate the backend and frontend earlier than initially planned to detect communication errors between modules sooner. This decision optimized time and improved overall system stability. The remaining activities proceeded as planned, demonstrating that the initial planning was both realistic and effective.

Activities not started or delayed: The only activity not yet started is the final presentation, which is scheduled for the next phase of the project. Activities slightly delayed include the generation of exportable reports, mainly due to the need to adjust output formats and optimize data loading performance. To solve this, Jaime continues optimizing backend queries and endpoints, while Jazmín focuses on improving the visual structure and export functions. With this division of tasks, we expect to complete the phase on time without affecting deliverables.

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.